- MyHEP Test Plan and Execution Record

Execution date: 25 September 2026. Automated tests ran with PHPUnit and an in-memory SQLite database; the local MySQL application database was not modified.

Automated result: 243 tests and 1,325 assertions passed. Focused PWA asset tests: 2 tests and 13 assertions passed. The production asset build and Blade view cache also completed successfully.

The automated suite does not verify every route or real browser/device journey. UAT, live email/push delivery, and installed-PWA behavior remain for human testers; those rows are marked NOT RUN.

| UNIT TESTING PLAN (UTP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Malaysian identity normalization | Run MalaysianIdentityNormalizerTest.php with valid and invalid identity inputs. | Synthetic unit-test values. | Valid values normalize consistently; invalid values are rejected. | Automated PHPUnit | PASS in full suite |
| 2. | Identity masking | Run IdentityMaskingTest.php against representative identity values. | Synthetic unit-test values. | Sensitive identity digits are masked according to the helper rules. | Automated PHPUnit | PASS in full suite |
| 3. | Program identifier handling | Run ProgramIdentifierTest.php for accepted and malformed identifiers. | No database required. | Identifiers are normalized or rejected as specified. | Automated PHPUnit | PASS in full suite |
| 4. | Student class identifier handling | Run StudentClassIdentifierTest.php with supported class formats. | No database required. | Class values are parsed and normalized consistently. | Automated PHPUnit | PASS in full suite |
| 5. | Student import header mapping | Run StudentImportHeaderTest.php against supported spreadsheet headers. | Synthetic header rows. | Known headers map to the expected student fields; unknown headers do not silently map incorrectly. | Automated PHPUnit | PASS in full suite |
| 6. | Admin ability checks | Run AdminPermissionsTest.php for allowed and denied abilities. | Role fixtures in PHPUnit. | Each role receives only its configured abilities. | Automated PHPUnit | PASS in full suite |
| 7. | Program approval routing | Run ProgramApprovalRoutingTest.php for reviewer selection and routing branches. | Program and reviewer fixtures. | A program is routed to the expected reviewer or branch. | Automated PHPUnit | PASS in full suite |
| 8. | Certificate field cleaning | Run CertificateTemplateCleanerTest.php with allowed and disallowed template fields. | Synthetic certificate fields. | Only permitted certificate fields remain; student identity output uses name and IC number. | Automated PHPUnit | PASS in full suite |
| 9. | Password reset email content | Run PasswordResetCodeMailTest.php for the reset mail envelope and rendered content. | Mail is captured by the PHPUnit array mailer. | The reset message has the expected MyHEP branding and reset details. | Automated PHPUnit | PASS in full suite |

* Expected result will be based on the test case name procedure

- Integration Testing Plan

This section records automated feature tests that exercise interactions across MyHEP pages, roles, and data. Results describe PHPUnit coverage only; external services and browser/device behavior are listed separately for UAT.

Tests use synthetic fixtures and the isolated in-memory database configured for PHPUnit. A passing integration test does not confirm production email, push, AI-provider, camera, or geolocation delivery.

| INTEGRATION TESTING PLAN (ITP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Test Procedure | Pre- condition | Expected Result | Tester | Result (Pass / Failure) |
| 1. | Password recovery and session control | Exercise reset request and session-management feature tests. | SQLite in-memory test database; synthetic accounts. | Reset flow and session revocation follow the tested rules. | Automated PHPUnit | PASS in full suite |
| 2. | Staff roles and student-data permissions | Exercise staff/guard, Student Affairs Head, and student-data permission tests. | Role-specific PHPUnit fixtures. | Authorized roles can access permitted records; unauthorized access is denied. | Automated PHPUnit | PASS in full suite |
| 3. | Student profile completion bypass | Exercise the profile completion bypass feature test. | Synthetic student fixture. | The bypass state and access behavior match the configured rules. | Automated PHPUnit | PASS in full suite |
| 4. | Program lifecycle and approval | Exercise program management and operations/AI survey feature tests. | Synthetic program and reviewer fixtures. | Program changes and approval transitions persist and enforce their rules. | Automated PHPUnit | PASS in full suite |
| 5. | Program attendance, surveys, and certificates | Exercise program operation tests covering attendance, surveys, and certificate workflows. | Synthetic program/student fixtures. | Related program workflows use consistent participation data and permissions. | Automated PHPUnit | PASS in full suite |
| 6. | Student document centre | Exercise document upload/list/access feature tests and data-permission checks. | Synthetic student and document fixtures. | A student sees permitted documents only; protected file access is enforced. | Automated PHPUnit | PASS in full suite |
| 7. | Food Bank claims | Exercise FoodBankTest.php for the student claim and staff processing flow. | Synthetic student and claim fixtures. | Claim status and access rules update as expected. | Automated PHPUnit | PASS in full suite |
| 8. | Laptop borrowing | Exercise LaptopBorrowingTest.php for application and staff decision flow. | Synthetic application fixtures. | Application status and borrowing rules are enforced. | Automated PHPUnit | PASS in full suite |
| 9. | Campus movement and admin feed | Exercise guard/staff management and admin movement feed feature tests. | Synthetic movement records and role fixtures. | Authorized movement events are recorded and shown to permitted staff. | Automated PHPUnit | PASS in full suite |
| 10. | Bug reports and push administration | Exercise bug-report notification and system push-notification feature tests. | Push/mail transports are test doubles or in-memory. | Notification records and permission rules behave as tested; external delivery is not implied. | Automated PHPUnit | PASS in full suite |
| 11. | PWA asset integrity | Run PwaAssetsTest.php and verify manifest, service-worker assets, and offline fallback references. | Static project files; no browser session. | Required install assets exist and manifest fields are valid. | Automated PHPUnit | PASS: 2 tests, 13 assertions; browser install/offline not run |
| 12. | Dashboards, reports, and security headers | Exercise lecturer dashboard, program analytics, monthly report, and security-header tests. | Synthetic role and report fixtures. | Role-specific dashboard/report responses and configured response headers match tests. | Automated PHPUnit | PASS in full suite |

* Expected result will be based on the test case name procedure

- User Acceptance Testing

A student, staff member, or administrator should execute these acceptance scenarios in a browser or supported device using isolated test accounts. Record Pass or Fail only after the tester observes the complete workflow.

| USER ACCEPTANCE TESTING (UAT) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Test Case Name | Acceptance Requirement | Test Result |  | Tester | Comments |
|  |  |  | Pass | Fail |  |  |
| 1. | Public landing and sign-in | A real user can open the landing page, choose a language, and sign in with valid credentials; invalid credentials show a clear error. |  |  | Pending user | NOT RUN. Complete in a browser with a test account. |
| 2. | Password recovery and change | A real user can request a reset, receive the message through the configured mail provider, set a new password, and sign in with it. |  |  | Pending user | NOT RUN. Provider delivery and inbox receipt were not tested. |
| 3. | Student profile and dashboard | A student can review and update permitted profile fields and reach the correct dashboard without seeing another student's private data. |  |  | Pending student | NOT RUN. Use an isolated test account. |
| 4. | Student document centre | A student can submit or open an allowed document and receives a clear result for an invalid or unauthorized file request. |  |  | Pending student | NOT RUN. Upload and download interaction not browser-tested. |
| 5. | Student welfare claim | A student can submit a Food Bank or welfare request and can view its current status after staff processing. |  |  | Pending student | NOT RUN. Requires a safe test environment and staff account. |
| 6. | Program participation | A student can view an available program, complete its registration/check-in steps, submit a survey, and access an eligible certificate. |  |  | Pending student | NOT RUN. QR/camera and end-to-end browser flow remain unverified. |
| 7. | Program administration | An authorized staff member can create or update a program, route it for approval, and produce the expected post-program report. |  |  | Pending staff | NOT RUN. Requires staff stakeholder and isolated records. |
| 8. | Lecturer review and reporting | A lecturer sees only assigned program information and can complete the intended review/report tasks. |  |  | Pending lecturer | NOT RUN. Requires lecturer stakeholder and isolated records. |
| 9. | Guard movement workflow | A guard can record a permitted campus movement and authorized staff can locate the resulting record. |  |  | Pending guard/staff | NOT RUN. Scanner, camera, and device permission behavior not tested. |
| 10. | Administrative controls | An administrator can manage permitted staff, feature, appearance, and reporting settings; another role is blocked from restricted controls. |  |  | Pending administrator | NOT RUN. Verify with separate role accounts. |
| 11. | Installed PWA and offline use | On a supported device, install MyHEP, launch standalone, navigate to the offline fallback, and confirm safe-area layout and recovery when connectivity returns. |  |  | Pending device tester | NOT RUN. Physical/installed-PWA validation is still required. |
| 12. | Push notification delivery | On a supported device, grant notification permission and confirm an authorized test notification is received and opens the correct destination. |  |  | Pending device tester | NOT RUN. Real push delivery and device permission behavior were not tested. |

* Expected result will be based on the test case name procedure